Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28-11-2025 |
| --- | --- |
| Team ID |  |
| Project Name | Book Store |
| Maximum Marks | 5 Marks |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a customer, I can create an account and log in securely | 3 | High |  |
|  |  | USN-2 | As a customer, I can reset my password | 2 | Medium |  |
| Sprint-2 | Book Browsing & Search | USN-3 | As a customer, I can search books by title, author or category | 2 | High |  |
| Sprint-3 | Cart & Order Placement | USN-4 | As a customer, I can add items to cart and place an order | 3 | High |  |
|  |  | USN-5 | As an admin, I can manage and process customer orders | 2 | High |  |
|  |  | USN-6 | As a customer, I can receive order updates | 2 | Medium |  |
| Sprint-4 | Payment & Reviews | USN-7 | As a customer, I can pay online securely | 3 | High |  |
|  |  | USN-8 | As a customer, I get email/SMS notifications for delivery updates | 2 | Medium |  |
|  |  | USN-9 | As a user, I can review books after purchase | 2 | Medium |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Start Date | Planned End Date | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 28 Nov 2025 | 2 Dec 2025 | 20 | 2 Dec 2025 |
| Sprint-2 | 20 | 6 Days | 30 Nov 2025 | 4 Dec 2025 | 20 | 4 Dec 2025 |
| Sprint-3 | 20 | 6 Days | 3 Dec 2025 | 6 Dec 2025 | 20 | 6 Dec 2025 |
| Sprint-4 | 20 | 6 Days | 7 Dec 2025 | 9 Dec 2025 | 20 | 9 Dec 2025 |